# Process Design 9 : Production Control

Author:		Ian Tong

Version:	1.0.0

Date:		26/09/03

Copyright:	Workflow Automation Ltd

Workflow is often described as “Production Control for the Office”. This paper will attempt to give an overview of Production Control.

### 1. Control.

The elements of constructive control need to be in place in any Workflow project. These elements are :

  - Plan. A plan must be constructed.

  - Publish. That plan must be published.

  - Measure. Actual output must be measured.

  - Compare. The output must be compared to the plan.

  - Report. The progress against plan must be reported.

  - Correct. Corrective action is then taken to ensure performance against plan.

### 2. Production Control.

The elements of Production Control are :

2.1 Scheduling. The time table of the start and end of production activities.

2.2 Labour Control. Ensuring availability of suitably trained people.

2.3 Material Control. Ensuring the availability of suitable raw materials.

2.4 Dispatch. Initiating a batch of work in line with the schedule.

2.5 Progress. Verifying that schedule is being complied with.

### 3. Poor Production Control.

If there is a poor or non existent Production Control mechanism in place , then the symptoms will be :

3.1 Excessive quantity of Work in Progress.

3.2 Excessive stocks of raw material.

3.3 Poor morale due to poor knowledge of what to do next.

3.4 Not meeting target completion dates.

3.5 Poor customer relations because of inaccurate progress reporting.

3.6 Low resource utilisation.

3.7 High waiting or idle times.

### 4. Production Control and other Departments.

Production control needs inputs from the following departments if it is to be successful :

| Information | Source | Origin |
| --- | --- | --- |
| Product to be made | Sale Forecast | Sales & Marketing Department |
| Delivery date | Sale Forecast | Sales & Marketing Department |
| Quantity to be made | Sale Forecast | Sales & Marketing Department |
| How is the Product made | Product Card | Production Engineering |
| Times of each activity | Product Card | Production Engineering |
| Sequence of each activity | Product Card | Production Engineering |
| Materials Required | Materials List | Drawing Office |
| Materials Available | Stock Records | Warehouse |
| Completed Product Available | Stock Records | Warehouse |
| Material Lead Time |  | Purchasing |
| Capacity Available |  | Production Management |
| Machine Maintenance Schedule | Maintenance Plan | Maintenance Department |
| Machine Breakdown Expectation | Maintenance Plan | Maintenance Department |